**Sprint 2 Planning Meeting Minutes:**

Attendees: Andres Chalela, Miguel Jardines, Rolf Kinder Gilet, Francisco Ortega

Start time: 10:30am

End time: 11:30am

After discussion, the velocity of the team was estimated to be 120 hrs/Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story#670 Complete Parser Implementation (Phase 1)
* User Story#666 Embedded Python Server Execution
* User Story#667 VR Controller Menu (Research & Implementation)
* User Story#668 Implementation of Different Shapes

The team members indicated their willingness to work on the following user stories.

* Andres Chalela
* User Story#670 Complete Parser Implementation (Phase 1)
* Rolf Kinder Gilet
* User Story#666 Embedded Python Server Execution
* User Story#668 Implementation of Different Shapes
* Miguel Jardines
* User Story#667 VR Controller Menu (Research & Implementation)

**Sprint 3 Planning Meeting Minutes:**

Attendees: Andres Chalela, Miguel Jardines, Rolf Kinder Gilet, Francisco Ortega

Start time: 10:30am

End time: 11:30am

After discussion, the velocity of the team was estimated to be 120 hrs/Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #704 CodeVR Compiler Implementation (Lexer Phase)
* User Story #694 Update Menu

# User Story [#691](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/code_vr/cards/691) 3D Shape Generator functionality

# User Story #690 3D Shapes Animation(Behavior)

The team members indicated their willingness to work on the following user stories.

* Andres Chalela
* User Story #704 CodeVR Compiler Implementation (Lexer Phase)
* Rolf Kinder Gilet
* User Story #694 Update Menu

# User Story [#691](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/code_vr/cards/691) 3D Shape Generator functionality

* Miguel Jardines
* User Story #690 3D Shapes Animation(Behavior)

**Sprint 4 Planning Meeting Minutes:**

Attendees: Andres Chalela, Miguel Jardines, Rolf Kinder Gilet, Francisco Ortega

Start time: 10:30am

End time: 11:30am

After discussion, the velocity of the team was estimated to be 120 hrs/Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #710 CodeVR Compiler Implementation (Parser Phase)
* User Story #688 Grab and Drop Functionality
* User Story #711 3D Algorithm Animation (Physics)

The team members indicated their willingness to work on the following user stories.

* Andres Chalela
* User Story #710 CodeVR Compiler Implementation (Parser Phase)
* Rolf Kinder Gilet
* User Story #688 Grab and Drop Functionality
* Miguel Jardines
* User Story #711 3D Algorithm Animation (Physics)

**Sprint 5 Planning Meeting Minutes:**

Attendees: Andres Chalela, Miguel Jardines, Rolf Kinder Gilet, Francisco Ortega

Start time: 10:30am

End time: 11:30am

After discussion, the velocity of the team was estimated to be 120 hrs/Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #692 Relationship Functionality
* User Story #724 CodeVR Language Application (Phase 1)
* User Story #719 3D Cube Actors Flow Synchronization (Phase 1)

The team members indicated their willingness to work on the following user stories.

* Andres Chalela
* User Story #724 CodeVR Language Application (Phase 1)
* Rolf Kinder Gilet
* User Story #692 Relationship Functionality
* Miguel Jardines
* User Story #719 3D Cube Actors Flow Synchronization (Phase 1)

**Sprint 6 Planning Meeting Minutes:**

Attendees: Andres Chalela, Miguel Jardines, Rolf Kinder Gilet, Francisco Ortega

Start time: 10:30am

End time: 11:30am

After discussion, the velocity of the team was estimated to be 120 hrs/Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #739 Relationship Functionality (Phase 2)
* User Story #744 CodeVR Language Application (Phase 2)
* User Story #743 3D Cube Actors Flow Synchronization (Phase 2)

The team members indicated their willingness to work on the following user stories.

* Andres Chalela
* User Story #744 CodeVR Language Application (Phase 2)
* Rolf Kinder Gilet
* User Story #739 Relationship Functionality (Phase 2)
* Miguel Jardines
* User Story #743 3D Cube Actors Flow Synchronization (Phase 2)

**Sprint 7 Planning Meeting Minutes:**

Attendees: Andres Chalela, Miguel Jardines, Rolf Kinder Gilet, Francisco Ortega

Start time: 10:30am

End time: 11:30am

After discussion, the velocity of the team was estimated to be 120 hrs/Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* No User Stories were made for this sprint. Team members met up and collaborated to finalize documents, videos, and demos.